Onsite Meeting: Metamora Crescent Access, Bridge and Staircase – Medway Valley Heritage Forest ESA (MVHF ESA)

Date: Saturday February 20th 2:00 to 3:15

- the bridge and large wooden staircase were both constructed in the 1990s with funds raised by the community. The stairs are now at end of life posing a potential safety issue and Linda went over the UTRCA stair inspection report.

Wooden Bridge over the Tributary to Medway Creek

- the trail, bridge and staircase all lead to Western’s lands which are private property and Western did not choose to participate in Phase One of the CMP study and may not continue to allow access to their property in the future, so any solutions and any new investments in the trail structures must consider that they all lead to private property about 250m down the trail.

- It was agreed that that the impacts of removing bridge may outweigh benefits of keeping it where it is, but when the time comes to replace it (and Phase 2 of CMP should identify that) the bridge could be moved further back from the Medway Creek along with the current trail which is also too close to the unstable edge of the Creek.

Wooden Staircase

- the staircase is a good bicycle deterrent.

- there is very little understory vegetation on the slope right now and perhaps some bioengineering such as dogwood fascines would help with slope stability. UTRCA could be involved with finding good solutions.

- a switchback with bench cuts and a series of handrails and possibly one or two steps would work.

- 2 or 3 temporary solutions to get the top could be considered including a switchback with a way to deal with wet areas and Skunk Cabbage, possibly including a few steps or a single flight of stairs at the very steepest section.

- any investment in solutions to the staircase that are implemented now are temporary and will have to be reviewed through Phase 2 of the CMP for long-term appropriateness.

Wooden Lookout at Top of Staircase

- The lookout was discussed noting it should be removed or possibly repaired or replaced with a smaller, lower platform as it is on an unstable, eroding slope and it was noted that the view is just as good from the ground as it is from the platform.

- if the platform were removed a barricade with signage about safety would be installed as a visual reminder to keep back.

Next Steps

- The City has produced trail closed signs with a City contact number, and additional information signs with a map will be created by UTRCA identifying that the trail is temporarily closed for repairs and all of these signs will be put up on the trail and on the staircase likely in mid to late March by UTRCA.

- The City will post the trail closure notice on the City website, and the UTRCA will advise through social media. Dave will update the TVTA and Ruth and Sandy will update the residents.

Metamora Stair Inspection (UTRCA)

Inspection Report Date: June 22, 2015

- First platform pier on front right hand side sinking

- Stair stringers throughout  the whole staircase are rotten

- 90% of stair treads are decomposing/rotting

- All railing and treads are poorly assembled

(in my opinion the wrong size nails were used throughout staircase when installed)

- 90% of railings are rotting

- Concrete piers, shifting downhill slope

- Treads on platform 2 being pushed up from 6”x6” post underneath.  After further reviewing  the underside the bracket at the pier and 6”x6”is being pushed up causing the 6”x6” to lift treads on the platform that causes a trip hazard.

- No lateral support from 6”x6” to framing to help staircase from shifting side to side

- Treads pulling off stringers due to rot between the two items

- Railing uprights bolted to framing becoming loose due to rot around bolts

- Two tree’s at the middle platform on staircase growing into structure shifting the integrity of the structure.

- Railing at top platform pulling apart due to concrete piers below sinking and shifting downhill.

- Stringers cracked the whole length of one section of staircase

- Hillside seepage down the Northside of the structure

- Most framing on platforms are structural sound but everything else is not (piers, posts, railings and decking)